Progress Report

- Increment 1 -

Group Open Pothole Tracker

# Team Members

Linh Nguyen — FSU ID: ltn23 — GitHub: @LinhNguyen2901

Quang Minh Nguyen — FSU ID: mqn23 — GitHub: @QuangMinhNguyen27405

Thien Le — FSU ID: cl23m — GitHub: @ThienLe3101

Vinh Do — FSU ID: vcd23a — GitHub: @vdc109

Hoang Vu — FSU ID: hmv23 — GitHub: @hoangvu5

- Project Title and Description

Open Pothole Tracker is a web application designed to detect potholes from camera input, associate detections with geographic locations, share reported potholes on a map, support community confirmation, and allow administrators to review reports.

- Accomplishments and overall project status during this increment

Our team follows Kanban to organize and track project work. Tasks are assigned to team members and move through To Do, In Progress, Review, and Done. We review the board regularly to monitor progress, identify blockers, and coordinate dependencies.

During Increment 1, we established both frontend and backend foundations for the Open Pothole Tracker. The frontend now includes a React/TypeScript/Vite application, shared navigation and themes, public claim resources, Google Maps integration, a location arrow, animated pothole markers, read-only pothole detail popups, thumbnails, an image viewer, API response validation, request cancellation, load/error handling, and local API proxy configuration. Existing account/profile pages were connected to the application.

On the geospatial backend, we added a validated GET /api/potholes/nearby endpoint backed by a PostGIS distance query ordered by proximity, along with a geospatial increment plan and four automated tests. The latest synchronized backend also includes a bounds-based pothole list, pothole detail and along-route reads, detection persistence and image upload, and authenticated confirmations.

Overall, the project has a buildable frontend, account/profile APIs, image-analysis functionality, a geospatial database schema, pothole read/persistence functionality, and nearby lookup. The complete detection-to-report-to-map workflow is not yet fully integrated. Camera/GPS capture, frontend/backend pothole-contract alignment, real-data marker/detail verification, live updates, notifications, additional community actions, and administration remain incomplete or unverified.

- Challenges, changes in the plan and scope of the project and things that went wrong during this increment

A live PostGIS database was unavailable while the nearby-pothole feature was developed.

Frontend integration exposed an API-contract mismatch. During an early browser test, /api/potholes?limit=100 returned 404. A later backend sync added pothole list/detail routes, so that original 404 is outdated, but the frontend still requests a different parameter and response shape from the current backend.

- Team Member Contribution for this increment

Linh Nguyen: Backend, database, and real-time systems.

- Contributions: Implemented the PotholeModel and contributed the detection-service interface, image preprocessing, Roboflow inference adapter, and HTTP image-analysis endpoint. Collaborated with teammates on Part 1 and Part 6 of the RD report, some parts in Progress Report and across the IT report, with most of my work focused on testing Parts 3-5.

- Challenges and resolution: Live Roboflow inference still needs valid model credentials and may consume credits, so the endpoint was smoke-tested with a mocked response. The RD and IT reports are still works in progress; most planned tests cannot be completed yet because several required features are not implemented or integrated.

- Remaining work or blocker: Complete the reports collaboratively as the project develops; implement remaining features, then run the planned functional, performance, accessibility, and security tests. Test inference against a real trained model when credentials are available.

Quang Minh Nguyen: AI detection and computer vision.

Thien Le: Set up the frontend application and shared UI; implemented the public home/resources page, map page, animated markers, read-only pothole details, and photo viewing; integrated existing authentication/profile pages; added the pothole API client, development proxy, deferred Firebase initialization, recursive-logout prevention, and a profile error-handler fix. His work also contributed frontend requirements/design and implementation/testing details to RD_REPORT.md and IT_REPORT.md. He ran the web app locally, confirmed the health endpoint after starting the database/API, and supplied browser/terminal results used in testing documentation.

Vinh Do: Added the coordinate-based nearby-pothole endpoint and PostGIS distance query with validation, defaults, and result limits; documented the geospatial increment plan; registered the route; and added automated tests. He verified request behavior and coordinate ordering with tests. A live PostGIS sample-data test remains pending, and his member confirmation is still pending. No separate progress-report, requirements/design, or video contribution is recorded.

Hoang Vu: Authentication, crowdsourcing, and administration.

- Plans for the next increment

For the next increment, we plans to align the frontend and backend pothole API contracts and retest the map with real pothole responses and matching Google Maps configuration. We also needs to validate the nearby-pothole SQL against live PostGIS sample data; complete responsive, keyboard, and public-link checks; continue the camera/GPS capture flow; coordinate live map updates and notifications; and continue integration of the remaining community and administrative functionality. Known risks are the unresolved frontend/backend data contract, map configuration dependencies, and incomplete live database/device testing.

- Stakeholder Communication

To: Project Stakeholders
Subject: Open Pothole Tracker progress update

Hello,

During this increment, we established the core application foundation for Open Pothole Tracker. The project now has a working web frontend with public navigation, map-based pothole browsing, location support, report details, and photo viewing. On the backend, we added geospatial pothole lookup and expanded pothole data services, including list/detail access, detection persistence, image upload, and community confirmation support.

Our current focus is integration. Early testing confirmed that the frontend can reach the backend and database, but it also exposed a mismatch between the data format requested by the map interface and the format currently provided by the backend. We have since added more backend pothole routes, but the updated contract still needs end-to-end retesting with real pothole data. A separate nearby-pothole query has passed automated tests, although it still needs validation against a live PostGIS database.

For the next increment, we will align these interfaces, verify real map data and location behavior, continue camera/GPS capture work, and complete additional usability and integration testing. Live updates, notifications, broader community interactions, and administrative workflows will follow as the core reporting-to-map flow becomes stable.

Best,
Open Pothole Tracker Team

- Link to video

https://youtu.be/sFiokrBuTIE

The video provides an introduction and rough demonstration of the project setup and the team's workflows.